Sprint Report

Check-In

Student Attendance System

# Project Description

A web application, attendance system for the College of Science and Technology (CST). Instead of tutors calling out names or passing around a paper sheet, a tutor opens a time-limited check-in code at the start of class, and students check in from their own device. The system checks the code and the student's location, then records attendance automatically. Students, tutors, and admin staff each get a dashboard suited to their role.

# Sprint Information

Sprint Number: Sprint 1

Duration: September 7 – September 13, 2026 (1 week).

## Team Capacity

| Team Member | Working Days | Daily Hours | Net Capacity(Hours) |
| --- | --- | --- | --- |
| Ugyen Norbu | 6 | 6 | 36 |
| Dechen Wangmo (l) | 6 | 5 | 30 |
| Damchey Lhendup | 6 | 5 | 30 |
| Sanskar Gurung | 6 | 5 | 30 |
| Sanjuck Subba | 6 | 5 | 30 |

Total Team Capacity: 36 + 30 + 30 + 30 + 30 = 156 Hours

# 1. Sprint Planning

## 1.1 Sprint Goals

- Gather and compile the real requirements from all the stakeholder group through a short questionnaire.

- Design all 4 core Figma screen/interface: Login, Student, Tutor and Admin/Academic Affair Dashboard.

- Set up the GitHub repository and a first pass at both the frontend and backend project structure, so Sprint 2 can be started by writing the feature code immediately.

- Link the 4 Figma screens into a single clickable prototype.

## 1.2 Task Breakdown

| Task ID | Description | Expected Outcome | Est. Hours | Status |
| --- | --- | --- | --- | --- |
| 201 | Interview students about their check-in experience, attendance pain points, and what they'd want from the system. | Notes from student interviews, synthesized into a short list of requirements. | 8 hrs | Not Started |
| 202 | Interview some tutors about their current attendance workflow and what they'd want from a tutor dashboard. | Notes from tutor interviews, synthesized into a short list of requirements. | 6 hrs | Not Started |
| 203 | Interview Academic Affairs and ICT admin contacts about reporting needs and data/access concerns. | Notes from admin interviews, synthesized into a short list of requirements. | 7 hrs | Not Started |
| 204 | Compile all interview findings into one validated requirements document; review with the supervisor. | A signed-off requirements document the team can design and build against. | 6 hrs | Not Started |
| 205 | Design the Login and Student Dashboard screens in Figma. | Draft design for the actual design of Check-In | 9 hrs | Started |
| 206 | Design the Tutor Dashboard screen in Figma. | A Figma frame covering code generation, live attendance, and flagged check-ins. | 8 hrs | Not Started |
| 207 | Design the Admin/DAA Dashboard screen in Figma. | A Figma frame covering user management and reports. | 8 hrs | Not Started |
| 208 | Set up the GitHub repository, branch structure (main + feature branches), and a basic README. | Repo exists, all 5 members have access, README explains how to clone and run it. | 2 hrs | Not Started |
| 209(stretch) | Link the 4 Figma screens into one clickable prototype. | A shareable Figma prototype link showing the main navigation flow. | 3 hrs | Not Started |

# 2. Task Assignments

| # Team Member | # Task ID | # Task | # Est. Hours |
| --- | --- | --- | --- |
| # Sanskar Gurung | # T206 | # Login and Student Dashboard Figma | # 9 hrs |
| # Damchey Lhendup | # T205 | # Tutor Dashboard Figma | # 8 hrs |
| # Ugyen Norbu | # T203, T208 | # GitHub repo Setup and requirement gathering | # 11 hrs |
| # Dechen Wangmo (L) | # T201, T202, T203,T204 | # Compile & validate requirements | # 16 hrs |
| # Sanjuck Subba | # T207 | # GitHub repo setup; frontend scaffold | # 7 hrs |
| # Whoever finishes early | # T209(Stretch) | # Clickable Figma prototype | # 3 hrs |

# Total Time: 54 Hours

# 3. Sprint Progress

## 3.1 Burndown Chart

[Insert burndown chart once the sprint is underway — track how many of the 9core tasks are done, day by day.]

## 3.2 Daily Standup Summary

Fill this in each day — a couple of sentences per column is enough.

| Date | Progress Made | Task Planned for Next Day | Issues / Blockers |
| --- | --- | --- | --- |
| Mon Sep 7 |  |  |  |
| Tue Sep 8 |  |  |  |
| Wed Sep 9 |  |  |  |
| Thu Sep 10 |  |  |  |
| Fri Sep 11 |  |  |  |
| Sat Sep 12 |  |  |  |

# 4. Issues and Resolution

## 4.1 Problems Encountered

Common ones to expect this sprint: interview scheduling slipping, backend/database connection issues during scaffolding, and Figma design disagreements. Log real ones here as they happen.

| Issue ID | Description | Impact Level | Task ID |
| --- | --- | --- | --- |

## 4.2 Action Plan

| Issue ID | Action Items | Owner | Status |
| --- | --- | --- | --- |

# 5. Sprint Review

## 5.1 Sprint Achievements

[Fill in at week's end — e.g. number of interviews completed, requirements doc signed off, screens finished, repo/scaffold status.]

## 5.2 What Went Well

[Fill in.]

## 5.3 Areas for Improvement

[Fill in.]

# 6. Metrics Summary

• Planned Tasks: 9 core (T201–T208) + 1 stretch (T209)

• Completed Tasks: [fill in at week's end]

• Interviews Completed: [fill in — target is 9–10 across students, tutors, and admin]

• Sprint Velocity: [fill in — hours actually spent vs. the ~54hours planned]

# 7. Next Sprint Preview

Sprint 1 covers requirements and screen design only — the dev environment (frontend/backend scaffolding) and the Prisma schema haven't been built yet, so Sprint 2 has to start there before any real feature code can be written.

• Epic: Development environment setup, followed by the start of authentication

• Major Tasks: Scaffold the Next.js frontend and Node.js/Express backend projects; draft the Prisma schema from the ERD in the proposal; begin building the login/signup flow from the Sprint 1 Figma design, informed by the validated requirements document.

• Anticipated Challenges: Getting the frontend and backend running consistently across everyone's machines; translating the ERD into a working Prisma schema without early data-modelling mistakes; folding in any changes the supervisor requests after reviewing the requirements document.

# Approvals

Team Lead: Dechen Wangmo     Date: 07/09/2026

Guide: Mr. Parsu Ram Dhungyel     Date: 07/09/2026

Co-Guide: Mr. Pema Namgay Date: 07/09/2026